# Section #5: Project Management
This section is split into two sections: Team Organization and Risk Management. The team organization section describes how the team is organized as well as each specific roles from all team members. The risk management section describes foreseeable problems that could occur during the development and testing phase of this project. The topics covered range from illness to slacking team members.
##### Team Organization
The primary methods of communication for the duration of the project will be face to face meeting as well as using Google Hangout for text based communication. If face to face meetings are not feasible due to scheduling conflicts the team will try and arrange video conference call on Google Hangout. All none code related documentation is to be done using LibreOffice Writer in order to keep a set standard for all team members. As this is a school project and is used as a learning tool for all team member we understand that we are all designers, programmers, leaders and documentation gurus. With that being said the group is still structured with each member having a specific role. These roles are a guideline and will help the team know who to approach with specific issues concerning the different aspects of the project. The specific roles are as follows:
- Team Lead: Nathan Tipper
- Design Lead: Vincent Cote
- Quality Assurance Lead: Jace Riehl
- Documentation Lead: Michel Martel
##### Risk Management
As with any project, uncertainty is always present and can create chaos if not prepared. The team has come up with a few different problems that could occur on a this project as well as some solution on how to deal with said problems if they occur. Being aware that any of these scenarios could occur at any phase during the project is a good method to help prevent and/or handle these issues. The most important issues discuss are as follows:
- Unforeseen Major Life Event. This includes, but not limited to, death in the family, major illness rendering the team member unable to work for extended period of time, unforeseen financial setback (lose of house, claiming bankruptcy). As this is the most extreme case and (hopefully) the least likely, we have agreed as a group on what to do in these events. If a team member undergoes one of these unfortunate situations, the remaining team members will take on the responsibilities and divide them equally between each other until the team member is ready to come back.
- Loss of Team Member. The loss of a team member could be due to the events listed above or simply by having a team member drop the class. In any case, we feel we have a strong enough team to divide the work into three and still meet the deliverables and deadlines. If two are more team members leave the group a meeting with Dr. Anvik will be arranged to discuss options.
- Unproductive Team Member. An unproductive team member does not always mean the individual is lazy (although sometimes it is the case). We value a productive, healthy and open team management style, this means the team members support each other in all aspects inside and outside of the project. We encourage each other at all milestones no matter how small or large, this can lead to higher productivity through positive encouragement. If these prevention methods do not help and a team member is still being unproductive a meeting between all team members is to be called to discuss the issue.
- Inexperienced Team Member. It is understandable that sometimes egos can get in the way and lead to a team member taking on more than he/she can handle. Based on the teams values listed above, the group will gain a good understanding of each team members strength and weaknesses. The idea is to help each other guide us into tasks at which we are best at. If a team member falls behind due to a lack of experience, the other team members will intervene in order to help the one who is falling behind. If needed tasks may be reassigned to better suite the team members strength.