Team Report: Testing phase
The purpose of this report is to document how the team worked together on the testing phase of the group project. It will outline what went well, what did not work, how the team collaborated, and what would be done differently in subsequent projects.
We started the testing phase with a lengthy list of bug fixes. Functionality still needed to be implemented due to the fact that we had an incomplete game at the conclusion of the implementation phase. We underestimated the time that would be required for completing the last room in the game and the writing final unit testing.
The first thing on our agenda was adding the remaining “levels” at the end of the game. This would allow the testing team to play our game from start to finish and address actual bugs instead of missing functionality. Once we had completed the game we started addressing the few bugs that we knew existed. We started this phase early since we expected a long list of bugs from the testing team. We only ended up receiving two bug reports which allowed us to spend the majority of our time improving our game. It also allowed us time to submit thorough bug reports for the game assigned to us.
To keep a fluid work-flow we divided the workload into three section. If a bug report came in or a feature was left incomplete, the person responsible for that code during the implementation phase would take responsibility for the task. Anyone left with down time would get tasked with testing the opposite team’s game and complete documentation requirements. In addition to these newly established guidelines we continued with our weekly team meetings to ensure everyone stayed up-to-date on the project. This early start and additional planning relieved a considerable amount of stress from the team and each one of us noticed the quality of our work improved.
Should we be given the opportunity to redo this phase, we probably would not have spent so much time waiting for bug reports from the team assigned to test our game and proceeded with improving our code earlier in the phase. We also realized that working for a couple of hours daily was more efficient than lengthy work sessions with several days in between. The more frequent work sessions resulted in higher quality code.
The team helped each other whenever possible, but overall the workload was mostly divided up as follows:
- Jace Riehl (aka Philosopher Jerry): Generated bug reports for the other team’s game and helped out with missing unit testing.
- Nathan Tipper (aka Boss Jerry): Oversaw the bulk of the refactoring and added missing features and improvements.
- Michel Martel (aka Artsy Jerry): Was in charge of helping with documentation and coordinating workflow.
- Vincent Cote (aka Handsome Jerry): Was in charge of fixing UI bugs, generating reports and adding missing documentation to classes.
In conclusion, our team experienced many successes and learned valuable lessons about managing shared work loads and time lines, as well as the amount of work required in each phase of development. We got through the project with our team in tact and functioning well. We are satisfied with the final outcome of the project.